# Project Requirements Document (PRD): ANUBIS Travel Tours Platform

Version: 1.0.0

Status: Approved / Ready for Implementation

Target Audience / Execution Partner: AntiGravity Software Agency & Development Team

Author / Stakeholder: ANUBIS Travel Tours Management

## 1. Executive Summary & Project Overview

ANUBIS Travel Tours is transitioning its web presence from a static, single-page HTML layout into a scalable, high-performance, enterprise-grade digital tourism platform. The goal is to maximize international and regional conversion rates, automate tour and transport inquiry management, provide multi-currency dynamic pricing, and empower internal teams with a robust Content Management & Operations Dashboard (Filament v3 on Laravel).

The platform consists of a consumer-facing application built with Next.js 14+ (App Router) designed for optimal SEO, Core Web Vitals, and multi-language capability (EN/AR), backed by a modular Laravel RESTful API and Filament admin ecosystem hosted alongside a robust PostgreSQL relational database.

## 2. System Architecture & Technology Stack

| Layer | Technology | Justification & Responsibilities |
| --- | --- | --- |
| Frontend Client | Next.js 14+ (App Router), TypeScript, Tailwind CSS, Lucide Icons, Framer Motion | Server-Side Rendering (SSR) & Static Generation (SSG) for SEO ranking; sub-second load times; responsive mobile-first UI with luxury Egyptian aesthetic. |
| Backend & API | Laravel 11+ (PHP 8.3+), REST API, Sanctum Authentication | Clean MVC architecture, validation layers, queued email & webhook dispatchers, robust Eloquent ORM. |
| Admin Dashboard | Filament Admin Panel v3 (TALL Stack: Tailwind, Alpine, Livewire, Laravel) | Rapid, customizable administrative interface providing full CRUD operations, export utilities, pricing matrices, and live metrics. |
| Database Layer | PostgreSQL 16+ | High integrity relational schema, JSONB support for dynamic localization (EN/AR), flexible tour itineraries, and vehicle amenities. |
| External Integrations | WhatsApp Business API / Direct Chat API, Resend / SMTP Email, Cloudinary / S3 | Instant booking notifications, customer transactional receipts, and secure media CDN for tourism imagery. |

## 3. Core Functional Requirements & Scope

### 3.1 Frontend Web Experience (Next.js)

- Hero & Value Proposition: Premium branding elements, search bar for transfers (Pickup / Drop-off date selector), and featured tour highlights.

- Dynamic Transfer Booking Engine:

  - Interactive selector for pickup & drop-off zones (e.g., Cairo International Airport to Pyramids / Giza Hotels).

  - Automatic vehicle comparison cards detailing luggage allowance, passenger capacity, and dynamic real-time price calculations in USD/EUR/EGP.

  - Instant flight number and arrival time validation fields.

- Tours & Packages Catalog:

  - Filterable listing by category (Day Trips, Cultural, Adventure, Nile Cruises).

  - Dedicated Tour Detail pages featuring rich itineraries, inclusions/exclusions, pricing tiers, and photo galleries.

  - Dynamic OpenGraph meta tags for structured search engine crawlability.

- Multi-Language & Internationalization: Seamless toggle between English (LTR) and Arabic (RTL) with localized routing.

- Lead Capture & Instant WhatsApp Checkout: Option to submit an automated booking request via backend API or direct transfer to an agent on WhatsApp with pre-filled booking parameters.

### 3.2 Operational Admin Dashboard (Filament v3)

- Transfers & Route Management: Complete route creation (origins, destinations, distance, estimated travel duration).

- Dynamic Pricing Matrix: Configure pricing rules per vehicle category, seasonal surcharges, and multi-currency exchange rates.

- Fleet Management: Manage vehicles, capacity limits, comfort features (air conditioning, Wi-Fi, child seat options), and active status.

- Tour & Itinerary CMS: Rich text editing with JSON schema inputs for step-by-step tour itineraries, media uploaders, and visibility toggles.

- Order & Booking CRM:

  - Kanban/List view of bookings categorized by status: Pending, Confirmed, Completed, Cancelled.

  - Direct one-click export to CSV/Excel for logistical coordination with drivers and tour guides.

  - Audit logs for tracking admin interventions and updates.

## 4. Database Schema & Data Modeling

| Table Name | Key Columns | Purpose |
| --- | --- | --- |
| vehicles | id, name, slug, passenger_capacity, luggage_capacity, features (jsonb), image_url, is_active, timestamps | Stores transfer fleet models (Sedan, HiAce, Coaster, Limousine). |
| routes | id, origin_name (jsonb), destination_name (jsonb), distance_km, estimated_duration_mins, is_active, timestamps | Standard origin-destination itineraries for transportation services. |
| route_vehicle_prices | id, route_id (FK), vehicle_id (FK), price_usd, price_eur, price_egp, timestamps | Price matrix mapping routes to specific vehicle classes across currencies. |
| tours | id, title (jsonb), slug, overview (jsonb), itinerary (jsonb), inclusions (jsonb), exclusions (jsonb), base_price_usd, duration_hours, is_featured, is_active, timestamps | Full tour and holiday package catalog with localized content. |
| bookings | id, booking_reference (unique), type (transfer/tour), item_id, customer_name, customer_email, customer_phone, flight_number, pickup_datetime, passengers_count, luggage_count, total_amount, currency, status, notes, timestamps | Central records for inquiries, orders, customer details, and dispatch statuses. |

## 5. Non-Functional Requirements & SLA

- Performance: Target Google PageSpeed Insights score ≥ 90 on mobile and ≥ 95 on desktop. Core Web Vitals (LCP < 2.5s, CLS < 0.1).

- Security: All endpoints protected with CSRF/Sanctum tokens, rate limiting enabled on form submissions (throttle 5 req/min per IP to prevent spam), and SQL injection defenses via Eloquent parameter binding.

- Scalability: Stateless API design ready for containerization (Docker) and horizontal scaling behind Nginx / Cloudflare caching.

## 6. Implementation Roadmap & Delivery Phases

- Phase 1: Environment Setup & Database Architecture (Days 1–3): Repo setup, PostgreSQL configuration, Laravel migrations, seeders with existing ANUBIS price tables, and Sanctum integration.

- Phase 2: Filament v3 Admin Panel Implementation (Days 4–7): Vehicle CRUD, Route & Pricing matrix, Tour management with rich media upload, and Bookings table with filters.

- Phase 3: Public API Development (Days 8–10): REST endpoints for routes, tours, dynamic pricing lookup, and booking submissions with validation.

- Phase 4: Next.js Frontend Development (Days 11–18): Responsive UI implementation adhering to ANUBIS branding, booking wizard, localized routing, and SEO optimization.

- Phase 5: Testing, QA & Deployment (Days 19–21): End-to-end booking tests, mobile responsiveness audits, WhatsApp webhook tests, and production release.